## Slide 1: Thikkavarapu Hemanth (ID-337)
Email: hemantht6999@gmail.com

## Slide 2: Backlog Grooming Session
Backlog Refinement(formerly known as backlog grooming) is when the product owner and some ,or all, of the rest of the team review itemson the backlog to ensure the backlog.
That contains appropraite items, that they are prioritized, and that the items at the top of the backlog are ready for delivery.
>Agenda
The intent of backlog refinement is to ensure that the backlog remains populated with items that are relevant, detailed and estimated to a degree appropriate with their priority, and in keeping with current understanding of the project or product its objectives.

## Slide 3: Activities in Backlog Grooming Session
Creating new user stories in response to newly discovered needs
Removing user stories that no longer appear relevant
Re-assingning the relative priority of stories
Assigning estimates to stories in light of newly discovered information
Correcting estimates in light of newly discovered information
Splitting user stories which are high priority but too coarse grained to fit in an upcomming iteration

## Slide 4: INVEST characteristic of user story
I – INDEPENDENT :- the user story should be self-contained, in a way that there is no inherent dependency on another user story.
N – NEGOTIABLE :- user stories, up until they are part of an iteration, can always be changed and rewritten.
V – VALUABLE :- A user story must deliver value to the end user.

## Slide 7
E – ESTIMABLE :- You must always be able to estimate the size of a user story.
S – SMALL :- User stories should not be so big as to become impossible plan/task/prioritize with a certain level of certainty.
T – TEST :- The user story or its related description must provide the necessary information to make test development possible.

## Slide 8: Thikkavarapu Hemanth-337(ID)